**AiiMai Backend Panel Issues**

|  |  |  |  |
| --- | --- | --- | --- |
| **SECTION** | **S/N** | **DESCRIPTION OF ISSUE** | **STATUS** |
| Dashboard | A1 | **ALERTS AT DASHBOARD PAGE**  Please add a section at the top of the dashboard, which alerts the admin the below.   * New Seller Registration requiring review & confirmation * New Items listed requiring review & confirmation   \*\*Please add these 2 alerts for the time being. We might add more in the future.  Sun (30/06/15, 1800hrs): 修改中  Sun (01/07/15, 1800hrs): 已解决，请看一下是否满足要求 | OPEN |
|  |  |  |  |
|  |  |  |  |
| General | B1 | **SORT FUNCTION**  Please add sorting function throughout the Backend Panel. When we click on the headers, we should be able to sort the data accordingly.  For example with the image above; when we click on “Username” the data should be sorted accordingly based on the Username, on ascending order. When clicked again on “Username”, the data will be sorted based on Username, on descending order.  Sun (30/06/15, 1800hrs): 修改中  Sun (01/07/15, 1800hrs): 已修改users部分，正在修改其他部分（merchants,items ,etc.），请看一下是否满足要求 | OPEN |
|  | B2 | **MULTIPLE SELECTION & ACTIONS**  Please add multiple selection & action function throughout the Backend Panel. The admin can select multiple users/items/merchants and apply an action to all selected.  For example: Admin wish to delete all Merchants which did not pass the review. Admin can first filter out Merchants which are “Not Pass”, and sort Merchants by the “Registration Time”. From the results, admin can select all the Merchants which has failed the review and are more than 1 month old from the registration time. After selection, a single click of “Delete” will delete all these selected Merchants.  \*\*This is just a simple example. We need the backend panel to be extremely powerful, and powerfully equipped with functions for the admin to easily manage the data & platform.  Sun (30/06/15, 1800hrs): 正在完善  Kelvan (01/07/15, 0000hrs): Please try resolve this by 01/07/15.  Sun (01/07/15, 1800hrs): 已修改users部分，添加删除功能，正在修改其他部分（merchants,items ,etc.）以及添加更多功能，请看一下是否满足要求 | OPEN |
|  | B3 | **100% DATA CONTROL**  We have earlier highlighted that the admin is unable to manage a Buyer’s Address in the Backend Panel. This is just one small portion of the issue. The Admin should have 100% control power on all the data / website, meaning all data (except passwords) can be edited & managed by the Admin.  Sun (30/06/15, 1800hrs): 正在完善 1.用户信息管理2.商户信息管理  Kelvan (01/07/15, 0000hrs): Glad to hear that, but I don’t expect this issue to be resolved immediately. Please consistently check and monitor that 100% data control rule is applied throughout.  Sun (01/07/15, 1800hrs): 我们在不断完善并添加新功能 | OPEN |
|  |  |  |  |
|  |  |  |  |
| Data | C1 | **SYNCHRONIZATION OF USER & MERCHANT ACCOUNT INFORMATION**  Please re-configure the registration system. After few days straight on testing registration, there is a major loop-hole in the system.   * Merchant account has User ability, thus in the front panel they are allowed to log in as User to make purchases. However in the Backend Panel, the Merchant’s Information (under edit mode), does not have information of that available as a User. The Merchant can have a Date of Birth information, but this information is not manageable in Backend Panel as Merchant’s Information is of a different format. * There are also many different addresses stored, under User & Merchant formats, but under the same account. * Overall, we have no control over Merchant’s general account information. * Can I suggest that the registration system / account information is re-build? I will prefer our registration hierarchy to be same as per Seller Registration (Step 01, 02 & 03).   Step 01 = User Account  Step 01, 02 & 03 = Seller Account  The Backend Panel will have the same interface / information of the account (whether it is User or Merchant), but a Merchant Account will have more information than a User. User account will first basic information (obtained in Step 01), and when User apply for upgrade to Merchant, their account information will be expanded accordingly.  \*\*Sorry, I might not have explained this issue clearly enough in my own words. Please give me a call to discuss, so we both are on the correct path. | OPEN |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |